# Agile / Scrum Quick Guide

Purpose: A concise reference for Scrum Team members, Product Owners, Scrum Masters, Project Managers, Developers, Testers, Business Analysts, and Stakeholders. This guide provides a high-level overview of the Agile/Scrum way of working — covering key concepts, roles, events, artifacts, and practices.

Contents

Agile / Scrum Quick Guide	1

Table of Contents	2

1. Agile & Scrum Overview	3

What is Agile?	3

What is Scrum?	3

Key Concepts	3

Agile/Scrum Lifecycle (High Level)	3

2. Agile Principles & Values	4

Core Values	4

Key Principles	4

3. Scrum Roles & Responsibilities	5

Scrum-Defined Accountabilities	5

Commonly Used Supporting Roles (Project/Organization Specific)	5

4. Scrum Events / Ceremonies	6

Official Scrum Events	6

Commonly Used Supporting Activities (Not Official Scrum Events)	6

5. Scrum Artifacts	7

Associated Commitments	7

6. Requirement Lifecycle	8

7. Product Backlog Management	9

Backlog Item Types	9

Hierarchy	9

Key Backlog Principles	9

8. User Stories	10

Structure	10

Key Components	10

Quality Characteristics (INVEST)	10

9. Backlog Refinement	11

What Happens in Refinement	11

10. Estimation & Prioritization	12

Estimation	12

Prioritization Factors	12

11. Sprint Planning	13

Inputs	13

What Happens	13

12. Sprint Execution	14

Daily Activities	14

13. Development & Testing	15

Testing Activities in Agile	15

Development & QA Collaboration	15

14. Definition of Ready	16

Common Indicators (Team/Organization Specific)	16

15. Definition of Done	16

Common Examples (Team/Organization Specific)	16

16. Sprint Review	17

What Happens	17

17. Sprint Retrospective	17

Key Questions	17

Common Techniques (Examples Only)	17

18. Release & Deployment	18

Release Flow	18

Key Activities	18

19. Stakeholder Management	19

Key Practices	19

20. Risk, Dependency & Impediment Management	20

Definitions	20

Management Flow	20

Ownership	20

21. Agile Metrics & Reporting	21

Delivery Metrics	21

Quality Metrics	21

Flow Metrics	21

22. Agile Tools & Documentation	22

Commonly Used Tools	22

Typical Documentation	22

23. Agile Governance	23

Key Governance Areas	23

24. End-to-End Agile Lifecycle	24

25. Responsibility Matrix	26

26. Agile Principles for Daily Work	27

27. One-Page Quick Reference	28

## 1. Agile & Scrum Overview

### What is Agile?

Agile is a mindset and set of values and principles for delivering value iteratively and incrementally. It emphasizes collaboration, flexibility, and continuous improvement rather than following a rigid plan.

### What is Scrum?

Scrum is a lightweight framework within the Agile family. It provides a structure for teams to deliver value through short, time-boxed iterations called Sprints, typically 1–4 weeks.

### Key Concepts

| Concept | Description |
| --- | --- |
| Agile Mindset | Embrace change, collaborate, and focus on delivering value |
| Iterative Delivery | Build and refine the product in repeated cycles |
| Incremental Delivery | Release working pieces of the product frequently |
| Empirical Process Control | Make decisions based on transparency, inspection, and adaptation |
| Transparency | Everyone has a shared understanding of work and progress |
| Inspection | Regularly review progress and outcomes |
| Adaptation | Adjust plans, processes, and products based on what is learned |

### Agile/Scrum Lifecycle (High Level)

Business Need
     ↓
Product Backlog (Epics → Features → User Stories)
     ↓
Sprint Planning
     ↓
Sprint (1–4 weeks)
  ├── Development
  ├── Testing
  └── Integration
     ↓
Sprint Review (Demo + Feedback)
     ↓
Sprint Retrospective (Improve)
     ↓
Repeat → Next Sprint
     ↓
Release to Production

## 2. Agile Principles & Values

Based on the Agile Manifesto — the foundation of all Agile frameworks.

### Core Values

| We value… | Over… |
| --- | --- |
| Individuals and interactions | Processes and tools |
| Working software/product | Comprehensive documentation |
| Customer collaboration | Contract negotiation |
| Responding to change | Following a plan |

Both sides have value; the left side is valued more.

### Key Principles

| Principle | Summary |
| --- | --- |
| Customer Collaboration | Involve customers and stakeholders continuously, not just at milestones |
| Respond to Change | Welcome changing requirements, even late in development |
| Working Product | Deliver working software/product frequently as the primary measure of progress |
| Individuals & Interactions | People and communication drive success more than processes |
| Continuous Improvement | Teams regularly reflect and adjust how they work |
| Early & Frequent Delivery | Deliver value in small increments rather than one large release |
| Sustainable Pace | Teams should be able to maintain a consistent, healthy delivery pace |
| Technical Excellence | Good design and quality practices enable agility |
| Simplicity | Maximize the work not done — focus on what truly adds value |
| Team Collaboration | Best requirements, designs, and solutions emerge from self-organizing teams |

## 3. Scrum Roles & Responsibilities

### Scrum-Defined Accountabilities

| Role | Primary Responsibility | Key Activities |
| --- | --- | --- |
| Product Owner | Product value and backlog | Prioritization, requirement clarification, acceptance, stakeholder communication |
| Scrum Master | Scrum effectiveness | Facilitation, coaching, impediment removal, process improvement |
| Developers | Product increment | Design, development, testing, integration, self-organization |
| Stakeholders | Business direction and feedback | Attend Sprint Reviews, provide feedback, business decisions |

Note: In Scrum, “Developers” refers to all team members who create the product increment — including testers, designers, and analysts on the team.

### Commonly Used Supporting Roles (Project/Organization Specific)

| Role | Typical Focus |
| --- | --- |
| Business Analyst | Requirement elaboration, story writing, acceptance criteria |
| Tester / QA | Test planning, execution, quality assurance |
| Architect | Technical design, standards, non-functional requirements |
| Release Manager | Release planning, deployment coordination |
| Project Manager | Delivery tracking, governance, stakeholder reporting |
| Technical Lead | Technical direction, code standards, mentoring |

These roles are not defined in the Scrum framework but are commonly used in organizations to support delivery.

## 4. Scrum Events / Ceremonies

### Official Scrum Events

| Event | Purpose | Participants | Time-Box | Typical Outcome |
| --- | --- | --- | --- | --- |
| Sprint | Deliver a usable increment | Scrum Team | 1–4 weeks | Working product increment |
| Sprint Planning | Plan the Sprint | Scrum Team | ≤ 8 hours (4-week Sprint) | Sprint Goal + Sprint Backlog |
| Daily Scrum | Synchronize and plan the day | Developers | 15 minutes | Updated team plan |
| Sprint Review | Inspect the increment | Scrum Team + Stakeholders | ≤ 4 hours | Feedback + backlog updates |
| Sprint Retrospective | Improve team process | Scrum Team | ≤ 3 hours | Actionable improvements |

### Commonly Used Supporting Activities (Not Official Scrum Events)

| Activity | Purpose |
| --- | --- |
| Backlog Refinement | Clarify, estimate, and prioritize upcoming stories |
| Release Planning | Plan scope and timing for product releases |
| Story Clarification | Detailed discussion of requirements before Sprint Planning |
| Technical / Architecture Discussion | Resolve design decisions and technical constraints |
| Defect Triage | Prioritize and assign defects |
| Dependency Discussion | Identify and manage cross-team or external dependencies |

These supporting activities are commonly used practices and may be adapted based on organizational needs.

## 5. Scrum Artifacts

| Artifact | Owner | Description |
| --- | --- | --- |
| Product Backlog | Product Owner | Ordered list of all work needed for the product |
| Sprint Backlog | Developers | Work selected for the Sprint + plan to achieve the Sprint Goal |
| Increment | Developers | Usable, potentially releasable product at Sprint end |

### Associated Commitments

| Artifact | Commitment |
| --- | --- |
| Product Backlog | Product Goal — the long-term objective of the product |
| Sprint Backlog | Sprint Goal — the objective for the Sprint |
| Increment | Definition of Done — quality standard for completeness |

## 6. Requirement Lifecycle

Business Need
     ↓
Epic (large business goal or initiative)
     ↓
Feature (significant capability)
     ↓
User Story (specific, deliverable requirement)
     ↓
Acceptance Criteria (conditions for success)
     ↓
Refinement (clarification, estimation)
     ↓
Prioritization (ordered in backlog)
     ↓
Sprint (development + testing)
     ↓
Review (stakeholder acceptance)
     ↓
Done (meets Definition of Done)

| Stage | What Happens |
| --- | --- |
| Business Need | Stakeholders identify a problem or opportunity |
| Epic | High-level initiative captured in the Product Backlog |
| Feature | Broken into meaningful capabilities |
| User Story | Requirement expressed from the user’s perspective |
| Acceptance Criteria | Conditions that confirm the story is complete |
| Refinement | Story is clarified, dependencies identified, estimate assigned |
| Prioritization | Product Owner orders backlog by value, risk, and dependency |
| Sprint | Team develops, tests, and integrates the story |
| Review | Stakeholder inspects and provides feedback |
| Done | Story meets Definition of Done |

## 7. Product Backlog Management

### Backlog Item Types

| Type | Description |
| --- | --- |
| Epic | Large body of work representing a major business initiative |
| Feature | A significant product capability derived from an Epic |
| User Story | A small, deliverable requirement written from the user’s perspective |
| Task | A technical subtask created during Sprint Planning |
| Bug / Defect | An issue with existing functionality |
| Technical Story | Infrastructure, refactoring, or technical improvement work |
| Spike | Time-boxed research or investigation to reduce uncertainty |

### Hierarchy

Epic
 └── Feature
      └── User Story
           └── Task

The exact hierarchy may vary depending on the organization’s Agile tooling and implementation.

### Key Backlog Principles

- The Product Backlog is never complete — it evolves as the product and market evolve

- Items at the top are more detailed and ready; items lower down are less refined

- The Product Owner is accountable for the backlog’s content, availability, and ordering

- Prioritization considers business value, risk, dependencies, and team capacity

## 8. User Stories

### Structure

As a [type of user], I want [functionality], so that [business value].

Example: As a customer, I want to reset my password, so that I can regain access to my account.

### Key Components

| Component | Description |
| --- | --- |
| Business Value | Why this story matters to the user or business |
| Acceptance Criteria | Specific conditions that must be met for the story to be accepted |
| Dependencies | Other stories, teams, or systems this story relies on |
| Assumptions | Conditions assumed to be true during development |
| Non-functional Requirements | Performance, security, accessibility requirements if applicable |
| Definition of Ready | Criteria confirming the story is ready for Sprint Planning |

### Quality Characteristics (INVEST)

| Letter | Characteristic |
| --- | --- |
| I | Independent — can be delivered without another story |
| N | Negotiable — details can be discussed and adjusted |
| V | Valuable — delivers measurable benefit to the user |
| E | Estimable — team can reasonably estimate the effort |
| S | Small — fits within a single Sprint |
| T | Testable — acceptance criteria can be verified |

## 9. Backlog Refinement

Commonly used practice — not an official Scrum event, but widely adopted.

Why it matters: Ensures stories are sufficiently understood and ready before Sprint Planning, reducing uncertainty and wasted Sprint time.

### What Happens in Refinement

- Story clarification — Product Owner and team discuss the requirement

- Acceptance criteria review — Confirm conditions of satisfaction

- Dependency identification — Surface cross-team or technical dependencies

- Splitting large stories — Break stories that are too large for a single Sprint

- Technical clarification — Developers identify design or architecture considerations

- Estimation — Team assigns a relative size estimate

- Risk and assumption identification — Surface known risks early

Expected Outcome: Stories are understood, estimated, and ready for Sprint Planning.

## 10. Estimation & Prioritization

### Estimation

| Concept | Description |
| --- | --- |
| Story Points | Relative unit representing complexity, effort, and uncertainty |
| Relative Estimation | Estimate stories in relation to each other, not in absolute hours |
| Planning Poker | Team-based estimation technique using consensus |
| Complexity | How technically difficult the work is |
| Effort | Amount of work required |
| Risk | Uncertainty or unknowns that may affect delivery |

Story Points represent relative complexity and effort, not exact hours or days.

### Prioritization Factors

| Factor | Description |
| --- | --- |
| Business Value | How much value this delivers to the customer or business |
| Customer Impact | Direct effect on user experience or customer outcomes |
| Risk | Technical or business risk of deferring the item |
| Dependencies | Items that are blockers for other work |
| Urgency | Time-sensitive business or market factors |
| Cost of Delay | Business cost of not delivering this sooner |
| Technical Considerations | Foundational work needed to enable future stories |

## 11. Sprint Planning

Purpose: Agree on the Sprint Goal and select work the team can realistically complete.

### Inputs

- Prioritized Product Backlog

- Team capacity for the Sprint

- Previous velocity (if available)

- Known dependencies and risks

### What Happens

- Product Owner presents the highest-priority backlog items

- Team discusses, clarifies, and confirms understanding

- Sprint Goal is agreed upon

- Team selects backlog items they commit to completing

- Work is broken down into tasks as needed

- Sprint Backlog is created

Expected Outcome: A realistic Sprint Goal and Sprint Backlog aligned with team capacity.

## 12. Sprint Execution

Duration: 1–4 weeks (team determines Sprint length, then keeps it consistent)

### Daily Activities

| Activity | Description |
| --- | --- |
| Daily Scrum | 15-minute team sync — inspect progress toward Sprint Goal |
| Development | Build features and functionality |
| Testing | Continuous testing throughout the Sprint |
| Code Review | Peer review of code for quality and standards |
| Integration | Integrate components and test end-to-end flows |
| Defect Resolution | Identify and fix defects as they are found |
| Requirement Clarification | Ongoing discussion with Product Owner on story details |
| Dependency Management | Track and resolve blockers from other teams or systems |
| CI/CD | Continuous integration and automated build/test pipelines |
| Documentation | Update relevant documentation as part of the sprint |

Key Principle: Build quality continuously — do not defer testing to the end of the Sprint.

## 13. Development & Testing

Quality is everyone’s responsibility.

### Testing Activities in Agile

| Testing Type | Description |
| --- | --- |
| Unit Testing | Developer-written tests for individual code components |
| Code Review | Peer review to ensure code quality and standards |
| Integration Testing | Verify components work together correctly |
| API Testing | Validate service interfaces and data contracts |
| Functional Testing | Confirm features behave as specified |
| Regression Testing | Ensure new changes do not break existing functionality |
| Automation Testing | Automated test suites for efficiency and repeatability |
| System Testing | End-to-end testing of the complete system |
| Non-functional Testing | Performance, security, accessibility as applicable |
| Defect Management | Log, prioritize, track, and resolve defects |
| Test Evidence | Record test results as proof of quality |

### Development & QA Collaboration

- Testing starts as early as possible, not at the end of the Sprint

- Developers and testers work together on acceptance criteria

- Defects found during the Sprint are fixed within the Sprint where possible

- Automation is built incrementally to support fast regression cycles

## 14. Definition of Ready

What it means: A story is sufficiently prepared to be included in Sprint Planning.

### Common Indicators (Team/Organization Specific)

- Requirement is understood by the team

- Business value is clear

- Acceptance criteria are defined

- Dependencies are identified

- Design or technical clarification is available where needed

- Testability is understood

- Story is appropriately sized for a single Sprint

The Definition of Ready is not a Scrum requirement — organizations define their own criteria. It is a commonly used practice to improve Sprint Planning efficiency.

## 15. Definition of Done

What it means: A shared agreement on what “complete” means for any Product Backlog item and the Increment.

### Common Examples (Team/Organization Specific)

- Development is completed

- Code has been reviewed

- Unit tests are written and passing

- Required testing is completed

- Defects are resolved or formally accepted

- Acceptance criteria are satisfied

- Documentation is updated where required

- Integration is completed and verified

- The increment is deployable or usable

The Definition of Done is defined by the Scrum Team and must be met before a story or Increment is considered complete.

## 16. Sprint Review

Purpose: Inspect the Sprint’s Increment and adapt the Product Backlog based on feedback.

### What Happens

- Team demonstrates completed work to stakeholders

- Stakeholders provide feedback on the product

- Product Owner reviews acceptance of completed stories

- Team and stakeholders discuss product direction

- Product Backlog is updated based on feedback and new insights

Focus: Inspect the outcome and adapt — not just a demo session.

Expected Outcome: Stakeholder feedback collected, Product Backlog updated, product direction confirmed.

## 17. Sprint Retrospective

Purpose: Reflect on the team’s process and identify improvements for the next Sprint.

### Key Questions

- What went well?

- What did not go well?

- What can we improve?

- What actions will we commit to?

### Common Techniques (Examples Only)

| Technique | Focus |
| --- | --- |
| Start / Stop / Continue | Identify what to add, remove, or keep doing |
| 4Ls | Liked, Learned, Lacked, Longed For |
| Mad / Sad / Glad | Team sentiment and emotional check-in |
| Sailboat | Goals, risks, anchors, and wind in your sails |
| 5 Whys | Root cause analysis of a problem |

Expected Outcome: 1–3 actionable improvement items committed to for the next Sprint.

## 18. Release & Deployment

Release management practices may extend beyond standard Scrum and are often organization/project specific.

### Release Flow

Development → Testing → Integration → Acceptance
     ↓
Release Readiness → Deployment → Production Validation → Monitoring

### Key Activities

| Activity | Description |
| --- | --- |
| Release Planning | Define scope, timing, and dependencies for a release |
| Release Scope | Determine which features are included in the release |
| Deployment Readiness | Confirm the environment, configuration, and sign-offs are ready |
| Change Management | Follow organizational change control processes |
| Release Notes | Document what is included in the release |
| Rollback Planning | Have a plan to revert if production issues occur |
| Production Validation | Verify the deployment was successful |
| Post-Release Monitoring | Monitor for defects, performance issues, and user feedback |

## 19. Stakeholder Management

Why it matters: Continuous stakeholder collaboration drives better products and prevents late surprises.

### Key Practices

| Practice | Description |
| --- | --- |
| Stakeholder Identification | Know who your stakeholders are and their level of influence |
| Regular Communication | Keep stakeholders informed throughout — not just at Sprint end |
| Product Demonstrations | Show working product at Sprint Reviews |
| Feedback Collection | Actively seek and act on stakeholder input |
| Business Decisions | Involve stakeholders in scope and priority decisions |
| Dependency Management | Coordinate cross-team and business dependencies |
| Escalation | Raise and resolve blockers quickly through appropriate channels |
| Transparency | Make progress, risks, and impediments visible |

Key Principle: Collaborate continuously — do not treat Sprint Review as the only stakeholder touchpoint.

## 20. Risk, Dependency & Impediment Management

### Definitions

| Type | Definition |
| --- | --- |
| Risk | A potential future event that could negatively impact delivery |
| Dependency | Work that requires coordination with another team, system, or person |
| Impediment | An existing issue that is blocking or slowing the team |

### Management Flow

Identify → Assess → Communicate → Act → Track → Resolve

### Ownership

| Type | Primary Owner |
| --- | --- |
| Risks | Product Owner, Scrum Master, or Project Manager |
| Dependencies | Product Owner + Scrum Master coordination |
| Impediments | Scrum Master (with team support) |

## 21. Agile Metrics & Reporting

Metrics are used for transparency and continuous improvement — not to pressure or rank individuals.

### Delivery Metrics

| Metric | What It Shows |
| --- | --- |
| Velocity | Average story points completed per Sprint |
| Sprint Completion Rate | Percentage of Sprint commitment delivered |
| Burndown Chart | Remaining work vs. time in a Sprint or release |
| Burnup Chart | Work completed vs. total scope over time |
| Throughput | Number of items completed per Sprint |
| Cycle Time | Time from work started to work completed |
| Lead Time | Time from request to delivery |

### Quality Metrics

| Metric | What It Shows |
| --- | --- |
| Defect Density | Number of defects per story or feature |
| Defect Leakage | Defects found after Sprint or in production |
| Test Execution Rate | Percentage of planned tests executed |
| Automation Coverage | Percentage of tests that are automated |
| Regression Pass Rate | Percentage of regression tests passing |

### Flow Metrics

| Metric | What It Shows |
| --- | --- |
| Work in Progress (WIP) | Number of items currently in progress |
| Cycle Time | Time items spend in active development |
| Aging Work Items | Items that have been in progress longer than expected |

## 22. Agile Tools & Documentation

### Commonly Used Tools

| Category | Examples |
| --- | --- |
| Backlog & Project Management | JIRA, Azure DevOps, Rally, Trello |
| Documentation & Collaboration | Confluence, SharePoint, Notion |
| Version Control | Git, GitHub, Azure Repos, Bitbucket |
| CI/CD | Jenkins, GitHub Actions, Azure Pipelines, GitLab CI |
| Test Management | Zephyr, Xray, Azure Test Plans, TestRail |
| Communication | Microsoft Teams, Slack, Zoom |

### Typical Documentation

| Document | Purpose |
| --- | --- |
| Product Backlog | Master list of all product requirements |
| User Stories + Acceptance Criteria | Requirement details and conditions of satisfaction |
| Sprint Backlog | Sprint-level work breakdown |
| Architecture Documentation | High-level technical design and decisions |
| Test Cases / Test Plans | Test scope, approach, and execution records |
| Defect Records | Defect log with status and resolution |
| Release Notes | Summary of what was released |
| Retrospective Actions | Improvement commitments from retrospectives |
| Decision Records | Key technical or business decisions and rationale |

## 23. Agile Governance

Governance ensures accountability without adding unnecessary bureaucracy.

### Key Governance Areas

| Area | What It Covers |
| --- | --- |
| Roles & Responsibilities | Clear ownership of decisions and artifacts |
| Process Compliance | Team follows agreed-upon Agile/Scrum practices |
| Traceability | Requirements can be traced from business need to delivery |
| Quality Standards | Definition of Done, coding standards, test coverage |
| Risk Management | Risks are identified, tracked, and mitigated |
| Change Management | Changes to scope or priority follow a defined process |
| Release Management | Releases follow organizational approval and change control |
| Documentation | Key artifacts are maintained and accessible |
| Audit Readiness | Records support compliance and audit requirements |
| Metrics | Progress and quality data is visible and regularly reviewed |
| Continuous Improvement | Retrospective actions are tracked and followed through |

## 24. End-to-End Agile Lifecycle

┌──────────────────────────────────────┐
          │          BUSINESS NEED               │
          └──────────────┬───────────────────────┘
          ┌──────────────────────────────────────┐
          │       EPIC / FEATURE                 │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │           USER STORY                 │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │           REFINEMENT                 │
          │  (Clarify · Estimate · Prepare)      │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │        PRIORITIZATION                │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │         SPRINT PLANNING              │
          │  (Sprint Goal + Sprint Backlog)      │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │       SPRINT EXECUTION               │
          │  Development · Testing · Integration │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │          SPRINT REVIEW               │
          │     (Demo + Stakeholder Feedback)    │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │       SPRINT RETROSPECTIVE           │
          │     (Reflect + Improve Process)      │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │        RELEASE TO PRODUCTION         │
          └──────────────┬───────────────────────┘
          ┌──────────────────────────────────────┐
          │    MONITORING & FEEDBACK             │
          └──────────────┬───────────────────────┘
                         ↓
          ┌──────────────────────────────────────┐
          │          NEXT ITERATION              │
          └──────────────────────────────────────┘

## 25. Responsibility Matrix

R = Responsible | A = Accountable | C = Consulted | I = Informed (Adapt based on your organization’s structure)

| Activity | Product Owner | Scrum Master | Developers | BA / QA | Stakeholders |
| --- | --- | --- | --- | --- | --- |
| Requirement Definition | A | I | C | R | C |
| Backlog Management | A | C | C | R | I |
| Prioritization | A | C | C | C | C |
| Story Refinement | A | F | R | R | C |
| Estimation | C | F | A/R | R | I |
| Sprint Planning | A | F | R | R | I |
| Development | I | I | A/R | C | I |
| Testing | C | I | R | A/R | I |
| Defect Management | C | I | R | A/R | I |
| Sprint Review | A | F | R | R | R |
| Release Planning | A | C | C | R | C |
| Deployment | C | I | R | C | I |
| Retrospective | C | A/F | R | R | I |
| Continuous Improvement | C | A | R | R | I |

F = Facilitates | Roles may vary by organization. Supporting roles (BA, QA) are project-specific.

## 26. Agile Principles for Daily Work

Practical principles to guide day-to-day behavior in an Agile team.

- Deliver value early and frequently. Don’t wait until everything is perfect — deliver working increments regularly.

- Keep requirements transparent. Everyone should have a shared understanding of what is being built and why.

- Collaborate continuously. Work across roles and with stakeholders throughout the Sprint, not just at review time.

- Keep stories small and understandable. Small stories are easier to estimate, test, and deliver within a Sprint.

- Build quality into the process. Testing and quality activities happen throughout the Sprint, not at the end.

- Test continuously. Identify defects early — the cost of fixing defects grows as time passes.

- Make impediments visible. Don’t silently struggle — raise blockers so the team and Scrum Master can address them.

- Adapt based on feedback. Use Sprint Reviews, retrospectives, and stakeholder input to continuously improve the product and process.

- Improve a little every Sprint. Small, consistent improvements compound into significant gains over time.

- Focus on outcomes, not activity. Delivering value matters more than appearing busy — measure what gets done, not what gets started.

## 27. One-Page Quick Reference

┌─────────────────────────────────────────────────────────────────────┐
│                  AGILE / SCRUM QUICK REFERENCE                      │
├──────────────────┬──────────────────────────────────────────────────┤
│  SCRUM ROLES     │  Product Owner · Scrum Master · Developers       │
├──────────────────┼──────────────────────────────────────────────────┤
│  SCRUM EVENTS    │  Sprint · Sprint Planning · Daily Scrum           │
│                  │  Sprint Review · Sprint Retrospective             │
├──────────────────┼──────────────────────────────────────────────────┤
│  SCRUM ARTIFACTS │  Product Backlog · Sprint Backlog · Increment     │
├──────────────────┼──────────────────────────────────────────────────┤
│  BACKLOG ITEMS   │  Epic → Feature → User Story → Task              │
│                  │  Bug · Technical Story · Spike                    │
├──────────────────┼──────────────────────────────────────────────────┤
│  USER STORY      │  As a [user], I want [feature], so that [value]  │
├──────────────────┼──────────────────────────────────────────────────┤
│  ESTIMATION      │  Story Points · Planning Poker · Relative sizing  │
├──────────────────┼──────────────────────────────────────────────────┤
│  SPRINT CYCLE    │  Plan → Build → Test → Review → Retro → Repeat   │
├──────────────────┼──────────────────────────────────────────────────┤
│  DEF OF READY    │  Story understood · AC defined · Sized · Ready    │
├──────────────────┼──────────────────────────────────────────────────┤
│  DEF OF DONE     │  Dev done · Tested · Reviewed · AC met · DoD met │
├──────────────────┼──────────────────────────────────────────────────┤
│  KEY METRICS     │  Velocity · Burndown · Defect Rate · Cycle Time   │
├──────────────────┼──────────────────────────────────────────────────┤
│  TOP TOOLS       │  JIRA · Confluence · Azure DevOps · Git · Teams  │
├──────────────────┼──────────────────────────────────────────────────┤
│  CORE PRINCIPLES │  Deliver Early · Collaborate · Build Quality In  │
│                  │  Test Continuously · Adapt · Improve Every Sprint │
└──────────────────┴──────────────────────────────────────────────────┘